Policy Committee Minutes

Wednesday, February 21, 2024 at 10:00 A.M.

Hybrid - 240 Pine Avenue, Suite 300, Room 380

Albany, GA 31701

# CALL TO ORDER

L. Heard called the meeting to order at 10:00 AM.

| PRESENT Bob Alexander Scott Chambers Ted Hicks Jackie Williams Barry Brooks Lorenzo Heard Jon Howard Christi Dockery Amanda Nava Steven Carter | City Manager, City of Leesburg District 4 Engineer, GDOT Branch Chief, GDOT Office of Planning Representative, GDOT Office of Planning Dougherty County Assistant Administrator (Chair) Chairperson, Dougherty County Commission Ward 1, City of Albany (Proxy For Bo Dorough) County Manager, Lee County Director, Lee County Planning & Development City Manager, City of Albany |
| --- | --- |
| ABSENT Billy Breeden Ken Breedlove Jeremy Brown Robert Griffin Bo Dorough Luke Singletary | Mayor, City of Leesburg Traffic Engineering, City of Albany Director, Dougherty County Engineering Interim, Director of Engineering, City of Albany (Vice Chair) Mayor, City of Albany Chairperson, Lee County Commission |
| OTHERS PRESENT Tanner Anderson Denise Clark Jason Tolbert Marina Rosen Paul Forgey Roberto Pagan Jacqueline Williams | Planner II, City of Albany Transportation Planner II, City of Albany Transit Planner, City of Albany Planner I, City of Albany Director, Albany-Dougherty Planning & Development Superintendent, Southwest Georgia Regional Airport Planner, GDOT Office of Planning |

Approval of Minutes (January 18, 2024)

The committee agreed by unanimous consent to approve the minutes of January 18, 2024, as submitted.

TOPIC I		Transportation Update 			Tanner Anderson

FY24-27 TIP Amendment #1 (Action Needed)

T. Anderson stated this would be an MTP and TIP amendment to our Oglethorpe Bridge Project. Since its adoption last year, there have been new construction cost estimates that necessitate reflection in our Planning documents. The cost went from $17,643,727 to $23,530,568 which requires an amendment to our documents. The federal share is $18,824,454.82 and the state share is $4,706,113.71. This project is supposed to be let sometime in Spring 2024. Motion to approve the amendment as presented for approval was made by B. Brooks. Seconded by S. Carter and approved unanimously.

FY25 UPWP (Action Needed)

T. Anderson informed the committee that we have sent out our draft FY25 Unified Planning Work Program (UPWP) which begins July 1, 2024, and ends June 30, 2025. This document identifies our basic staffing budget for the year, planning studies and activities, such as maintaining traffic data, trip generation, staff reports for rezoning, variances, special approvals, and working with all jurisdictions to make sure that any changes would not affect the current infrastructure of our transportation system. T. Anderson further stated that we had a call for activities in early 2023 where K. Breedlove introduced a discussion about a major corridor study after we finish our MTP. There was also some buzz on the PC about Lee County being involved in this major corridor study as well. T. Anderson asked if there was any discussion on this or do we want to proceed with doing this after our MTP update. L. Heard asked if there were any questions. There being none he asked if there was a recommendation from the floor to pass this on to the Policy Committee. Motion to adopt the FY25 UPWP as presented was made by B. Brooks. Seconded by S. Carter and approved unanimously.

TOPIC II		Transit Update		Jason Tolbert

J. Tolbert began the Transit Report by stating that they have gone live with the new Paratransit and Trip Spark software and that it is going well. They are also awaiting the rollout of the Passenger Portal and My Ride App. It will start with our students on RamRush and we are excited to get this started. Discussion around hours of operation and ridership was brought up and ways to encourage more ridership. L. Heard presented the idea of doing a month of Government Leaders and staff riding Transit to promote ridership. S. Carter stated that the City of Albany is exploring options to improve ridership and routes.

TOPIC III		Airport Update		Roberto Pagan

R. Pagan stated that the General Aviation Terminal is 98% completed. There have been delays in some of the furniture being delivered. There will be a ribbon cutting ceremony and invitation will be sent out to this committee by the end of March or early April.

The Airport is also working with a new software for airport operation tracking, this will help with the tracking of landing and takeoffs, giving us more data to use for our operations and more opportunity for state and federal funding.

| TOPIC IV | Agency Updates | GDOT/FHWA |
| --- | --- | --- |

J. Williams and T. Hick stated there were no updates at the time.

J. Longo followed up on the discussion of possibly doing an EV Corridor Study, and the possible funding opportunities. Successful applications can be found at the BIL Launchpad website. J. Longo stated he would provide links for resources that can be used for finding funding opportunities and helping with successful applications.

| TOPIC V | Discussion |
| --- | --- |

T. Anderson informed everyone the TCC Subcommittee would be meeting next week and the first Public Outreach Meeting to be held at the East Albany Police Precinct/Thornton Drive on March 19, 2024, from 5-7 PM.

GDOT Greenhouse Gas Emission Safety Targets are currently being worked on and will be discussed at the next meeting. These targets will need to be adopted by July 2024. T. Anderson also stated that GDOT is doing a Hydrogen Fuel Study after completing its Carbon Reduction Plan this past November 2023.

ADJOURNMENT

L. Heard called for a motion to end the meeting. Motion made by J. Howard to end the meeting. Seconded by S. Carter.

Meeting Adjured at 10:30 AM